APT / SWE3090XA — Final Class Project Concept

SUMMER 2026

# Proposed Project Title

Smart Health Symptom Checker and Doctor Recommendation System

# Student Information

- Name: Amy Njau

- ID: 669008

- Course: SWE3090XA — Software Engineering Final Project

# Previous Projects / Languages / Frameworks Used

- Languages: e.g. Python, JavaScript, Java, Dart

- Frameworks: e.g. Flutter, React Native, Node.js, Django

- Tools: e.g. Firebase, MySQL, Git/GitHub, VS Code

# Project Background and Justification

Access to timely and accurate medical guidance remains a major challenge across many parts of the world, particularly in developing regions where the ratio of doctors to patients is critically low. Many individuals delay seeking professional medical attention due to limited access, high consultation costs, or simple uncertainty about the severity of their symptoms.

The Smart Health Symptom Checker and Doctor Recommendation System addresses this gap by providing a digital-first solution that empowers users to make informed health decisions. By inputting their symptoms into the mobile application, users receive evidence-based disease suggestions generated through a rule-based analysis engine. The system then advises them on the appropriate type of medical specialist to consult and goes a step further by recommending nearby qualified doctors or healthcare facilities based on the uses real-time location.

Problem Statement: Many individuals lack access to timely, affordable, and location-aware medical guidance, leading to delayed diagnoses and preventable health deterioration. Existing solutions are either too generic, too expensive, or not localised to the users.

# Project Objectives

This project is guided by the following objectives:

- To design and develop a mobile application that accepts user-inputted symptoms and returns a ranked list of possible medical conditions.

- To implement a rule-based diagnostic engine capable of mapping symptom combinations to probable diseases with reasonable accuracy.

- To integrate a specialist recommendation module that suggests the appropriate type of doctor based on the predicted condition.

- To incorporate location-based services that identify and recommend nearby qualified healthcare providers or medical facilities.

- To provide a simple, intuitive user interface accessible to users with varying levels of digital literacy.

# Project Scope

## In Scope

- Symptom input interface with structured selection or free-text entry

- Rule-based disease prediction module

- Medical specialist recommendation based on predicted condition

- Geolocation-based doctor/facility recommendation

- Mobile application (Android/iOS) as the primary delivery platform

## Out of Scope

- Prescription or medication management

- Real-time telemedicine or video consultation

- Integration with electronic health records (EHR) systems

- Clinical-grade diagnostic accuracy (this is a guidance tool, not a medical device)

Sector / Area: Healthcare / Digital Health

# Proposed Methodology

The project will follow an Agile development methodology, with iterative sprints allowing for continuous testing and refinement. Development will be split into four key phases:

Requirements & Research: Review existing symptom-checker solutions, define the symptom-disease rule base, and finalise system architecture.

System Design: Design UI/UX wireframes, data models, API structure, and the rule-based inference engine.

Development & Integration: Build the mobile application, implement the diagnostic engine, integrate geolocation services (e.g. Google Maps API), and connect the backend.

Testing & Deployment: Conduct unit, integration, and user acceptance testing; deploy to a staging environment for final review.

## Tools & Technologies

- Frontend: Flutter (Dart) or React Native for cross-platform mobile development

- Backend: Node.js / Python (Flask or Django REST Framework)

- Database: Firebase Firestore or PostgreSQL

- Location Services: Google Maps Platform API / Geolocation API

- Version Control: Git / GitHub

- Diagnostic Logic: Rule-based inference engine (IF-THEN decision tree / weighted symptom matrix)

# Expected Outcomes / Deliverables

- A fully functional mobile application (Android) that provides symptom analysis and disease suggestions

- A working rule-based diagnostic engine with a defined symptom-condition knowledge base

- A doctor/specialist recommendation feature integrated with real-time location data

- Technical documentation including system design, API references, and user manual

- GitHub repository with complete and well-commented source code

# Timeline

The following is a high-level project timeline spanning approximately 10 weeks:

| Week | Milestone / Activity | Deliverable |
| --- | --- | --- |
| 1 – 2 | Requirements gathering, literature review, system design | Requirements document, wireframes |
| 3 – 4 | Database design, backend setup, diagnostic rule engine development | Working rule engine (prototype) |
| 5 – 6 | Mobile UI development (symptom input, results screen) | UI prototype / alpha build |
| 7 – 8 | Geolocation integration, specialist recommendation module | Beta build with location feature |
| 9 | End-to-end testing, bug fixes, user acceptance testing | Tested application |
| 10 | Final documentation, GitHub cleanup, project submission | Final report & GitHub repo |

# Resources Required

- Hardware: Personal laptop/computer for development; Android device for testing

- Software: VS Code / Android Studio, Flutter SDK, Node.js runtime, Git

- APIs / Services: Google Maps Platform API (free tier), Firebase (free tier)

- Data: Symptom-disease reference datasets (publicly available medical knowledge bases or manually curated rule sets)

- Support: Lecturer/supervisor feedback sessions, peer code reviews

# Potential Challenges and Mitigation

| Challenge | Mitigation Strategy |
| --- | --- |
| Accuracy of rule-based diagnostic engine | Thoroughly research and validate the symptom-disease rule base; include a prominent disclaimer that the app is a guidance tool, not a substitute for professional medical advice. |
| Data availability for symptom-condition mapping | Leverage publicly available health datasets and medical references (e.g. WHO guidelines, symptom checker APIs) to build the knowledge base. |
| Geolocation accuracy and API costs | Use the Google Maps free tier within allowed limits; implement caching to reduce API calls; handle location permission denials gracefully. |
| Time constraints within the semester | Adopt Agile sprints with clearly defined milestones; prioritise core features (MVP) and treat additional features as stretch goals. |
| Cross-platform compatibility | Begin with Android as the primary target platform; ensure code architecture allows future iOS extension without a full rewrite. |

# References

- World Health Organization. (2023). Primary health care. https://www.who.int/health-topics/primary-health-care

- Semigran, H. L., Linder, J. A., Gidengil, C., & Mehrotra, A. (2015). Evaluation of symptom checkers for self-diagnosis and triage: Audit study. BMJ, 351, h3480. https://doi.org/10.1136/bmj.h3480

- Google Developers. (2024). Maps Platform documentation. https://developers.google.com/maps/documentation

# GitHub / Version Control

- Repository: https://github.com/AmyNjau/SWE3090XA-Project

- Branching Strategy: main (stable) / develop (active) / feature branches per module

- Commit Frequency: Regular commits after each development session; pull requests for feature merges